Week 11 :  	Analysis and Design:

Data model/data set @ page 2 & 3

https://www.scirp.org/journal/paperinformation?paperid=118849#f5

Class diagram @ page 4 , 5 & 6

https://www.freeprojectz.com/entity-relationship/voting-management-system-er-diagram

https://www.freeprojectz.com/uml-diagram/e-voting-management-system-sequence-diagram

https://www.freeprojectz.com/uml-diagram/e-voting-management-system-uml-diagram

Activity diagram =  Flowchart

Deployment Diagram@ page 7

Data model/data set

Class diagram

Deployment Diagram

Week 12 :

Wireframe/Algorithm

UI not ready

Algorithm == Flowchart

flow chart/Input form design/Output Report Design@ page 9 & 10

flow chart

Week 13:

RMMM Plan @ page 12 & 13

Feasibility analysis @ page 14

Test case Dsign @ page 15

RMMM Plan

RMMM Plan (Risk Mitigation, Monitoring, and Management)

Table: Risk Categories

| Risk ID | Risk Category | Probability | Impact | Description | Mitigation Plan | Monitoring Strategy | Management Strategy |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RMMM1 | Scalability | 60% | High | Ethereum’s transaction throughput may cause delays, especially in large elections. | Implement transaction batching and use a private blockchain for low-cost, high-speed transactions. | Monitor transaction processing times and user load during peak voting periods. | Scale the infrastructure dynamically during high traffic voting periods. |
| RMMM2 | Security | 50% | High | DDoS attacks could affect the backend or blockchain interaction, causing system downtime. | Strengthen backend security with rate limiting, firewalls, and distributed denial-of-service (DDoS) prevention mechanisms. | Continuous monitoring for unusual traffic patterns. | Activate fallback systems and reroute traffic to unaffected nodes. |
| RMMM3 | Privacy | 30% | High | Sensitive voter data may be exposed due to insufficient encryption or data management practices. | Implement end-to-end encryption for all sensitive data transfers and storage. | Regular audits of encryption protocols and data flow paths. | Ensure legal compliance with privacy regulations; isolate sensitive data in blockchain. |
| RMMM4 | System Downtime | 20% | Moderate | Unexpected system downtime may cause disruption in elections. | Deploy backup servers and failover systems to ensure high availability. | Track system performance, uptime, and downtime metrics. | Have emergency support available for immediate issue resolution. |
| RMMM5 | Integration Failures | 40% | Moderate | Integration between the mobile app, backend, and blockchain may face challenges. | Implement continuous integration testing for app-backend-blockchain workflows. | Monitor API responses, transaction failures, and timeout issues. | Develop fallback logic to handle temporary disconnections gracefully. |

Feasibility analysis

### Feasibility Analysis

#### Technical Feasibility

- Blockchain for Vote Storage: Ethereum or a similar blockchain network ensures secure, immutable, and tamper-proof vote storage. Smart contracts enable vote counting and ensure that no duplicate voting occurs.

- Firebase for Metadata: Storing non-sensitive data such as voter logs and metadata in Firebase provides a cost-effective and efficient solution for off-chain operations, reducing blockchain transaction costs.

- User-Friendly Authentication: Multi-factor authentication (MFA) with biometric verification provides a secure and easy way for voters to register and authenticate.

#### Financial Feasibility

- Cost of Blockchain Transactions: Public blockchains like Ethereum have transaction costs, but this can be minimized by using Layer 2 scaling solutions or consortium blockchains. Additionally, operations such as vote recording are optimized to avoid unnecessary costs.

- Firebase Usage Costs: Firebase is utilized for handling non-voting-related metadata and logs, which reduces the need for on-chain storage, keeping costs low.

#### Operational Feasibility

- Ease of Use: The mobile app is designed for ease of use, with a straightforward interface for voters to register, select elections, and cast votes. Multi-factor authentication ensures that even non-technical users can participate securely.

- Handling Peak Voting Periods: The system is scalable to handle a large number of users during peak voting times, ensuring that even national elections can be conducted smoothly.

Test case Dsign

### Test Case Design

#### 1. Authentication Test

- Description: Verify that the user authentication system works correctly with multi-factor authentication (password, biometric, OTP).

- Input: Voter enters email/password, biometric data, and receives OTP.

- Expected Output: Successful login, access granted to the dashboard.

#### 2. Vote Casting Test

- Description: Ensure that votes are securely cast and recorded on the blockchain.

- Input: User selects election and candidate, confirms vote.

- Expected Output: Vote is recorded on the blockchain, transaction hash is returned, and confirmation message is displayed to the user.

#### 3. Duplicate Voting Prevention

- Description: Ensure that users cannot vote more than once in the same election.

- Input: User attempts to cast a vote for the second time in the same election.

- Expected Output: Error message indicating that the user has already voted, and no new transaction is created on the blockchain.

#### 4. Result Display Test

- Description: Validate that real-time results are fetched from the blockchain and displayed correctly.

- Input: User queries election results after voting ends.

- Expected Output: Real-time results fetched and displayed from the blockchain, showing vote counts by candidate and overall turnout.

#### 5. Data Encryption and Security Test

- Description: Verify that all sensitive data, including votes and user details, are encrypted during transmission and storage.

- Input: Vote data submitted by the user.

- Expected Output: Data is encrypted during transmission, verified by checking the blockchain records and ensuring sensitive information remains confidential.

#### 6. Scalability Test

- Description: Assess the system’s ability to handle a high number of concurrent users.

- Input: Simulate thousands of users casting votes simultaneously.

- Expected Output: The system should process all votes with minimal latency and no downtime, showing no degradation in performance.

#### 7. Failover and Recovery Test

- Description: Ensure that the system can recover from failures such as server crashes or blockchain node disconnection.

- Input: Simulate a backend server crash during voting.

- Expected Output: The system automatically switches to a backup server with no data loss or impact on ongoing voting processes.